### Weott CSD Administrative Report

Prepared By: Jamie Little
 Meeting Date: April 16, 2026

### Grants & Capital Projects

• EDWG Tank Project:
 Funding agreement for the second tank remains on track, with issuance anticipated in April 2026. The first tank has been installed and the project closed out. Coordination with DFA and project partners continues.

• WTP Project (OWP / DFA – Work Plan 7315-A):
 Work Plan 7315-A was executed on March 13, 2026. The next phase includes Sacramento State UEI executing contracts with SHN Engineering and Fechter & Company to initiate project tasks.

Scope of work includes:
 – Hydrogeological survey to evaluate test well locations, including water quality sampling
 – Preparation of test well bid documents following DFA approval
 – Completion of required audited financial statements to support funding eligibility

Additional tasks, including potential test well drilling, may be added pending DFA review and eligibility.

• WWTP Project (USDA PER):
 Scope revisions remain in progress to meet USDA PER requirements. Item remains pending completion by SHN.

• Shut-Offs:
 3 parcels remain shut off; payment plans continue to be monitored per District policy.

• Financial Transfers:
 – Sick/Vacation Liability: $600.00
 – Annual/Large Bills Reserve: $4,475.00

• Reporting:
 All required State Water Board and drought-related reporting submitted on time.

• Budget Monitoring:
 Continued tracking of FY 2025 revenues and expenditures; monitoring cash flow and obligations.

### Infrastructure & Systems

• Meter Replacement: No change
 • Lift Station: Operating normally

### Financial & Compliance

• State Controller (FTR): Complete
• Audit (Fechter & Company): Coordination ongoing; the engagement letter is being sent out to Dan & Dave. I    am uploading documents the week of 4-13-26 and the audit has a preliminary start date of 5-11.                                                                                                       • Compliance / Permits: No new updates
• Bookkeeping: Ongoing reconciliations, account maintenance, and financial organization

### Meetings & Coordination

• Participated in OWP/DFA monthly coordination call (March 16, 2026)
 • Ongoing coordination with:
 – Sacramento State Office of Water Programs
 – DFA (Division of Financial Assistance)
 – SHN Engineering
 – Fechter & Company (audit services)

• Continued communication with regulatory agencies and project partners to support funding, compliance, and project progression